OpenStudy

Open-Source Collaborative Study Platform

Unbound '26 Hackathon — Pondicherry University

June 12 – June 26, 2026

Team: OpenStudy Builders Theme: Open Innovation License: MIT

# 1. Project Overview

OpenStudy is a free, open-source accountability and collaborative study platform built to help students study consistently. It combines study rooms, synchronized Pomodoro timers, accountability partner matching, goal tracking, and an optional AI study planner — all in a single self-hostable web application.

Core Problem Students fail to study consistently not because of lack of resources, but because of lack of accountability and compatible study partners. OpenStudy solves the social layer of studying.

## Key Features

| Feature | Description | Priority |
| --- | --- | --- |
| Live Study Rooms | Create/join rooms with real-time presence | ⭐⭐⭐⭐⭐ |
| Synced Pomodoro | Shared timer across all room members via WebSocket | ⭐⭐⭐⭐⭐ |
| Partner Matching | Match by subject, timezone, and study style | ⭐⭐⭐⭐⭐ |
| Goal Tracker | Set session intentions, mark complete, track streaks | ⭐⭐⭐⭐ |
| Session Notes | One-line log after each Pomodoro — "What did I study?" | ⭐⭐⭐⭐ |
| AI Study Planner | Generate daily plans from exam date + topics (Groq API) | ⭐⭐⭐ |
| Excellent UI/UX | Polished, responsive, accessible design | ⭐⭐⭐⭐⭐ |

# 2. Team Structure & Responsibilities

The team is split across frontend, backend, and DevOps — with clear ownership boundaries to avoid blocking each other during the 14-day sprint.

| Member | Role | Primary Responsibilities | Stack Owned |
| --- | --- | --- | --- |
| Member 1 | Frontend Lead | React app structure, auth screens, dashboard, routing, state management | React, Vite, Zustand, React Router |
| Member 2 | UI/UX + Frontend | Tailwind + shadcn/ui, Pomodoro UI, goal tracker UI, animations, accessibility | Tailwind, shadcn/ui, Framer Motion |
| Member 3 | Backend Lead | FastAPI routes, JWT auth, DB models, business logic, partner matching algorithm | FastAPI, PostgreSQL, SQLAlchemy, Alembic |
| Member 4 | Backend + DevOps | WebSocket server, Redis Pomodoro sync, deployment, CI/CD, GitHub management, README, demo video | FastAPI WS, Redis, Render, Vercel, GH Actions |

Daily Sync Protocol Every day at 9:00 PM IST — 15-minute standup on Discord. Format: (1) What I shipped today, (2) What I'm building tomorrow, (3) Any blockers. Unblocked by 10:00 PM or escalate immediately.

# 3. System Architecture

## 3.1 High-Level Architecture

┌─────────────────────────────────────────────┐ │ React + Vite (Vercel) │ │ Tailwind shadcn/ui Zustand │ └──────────────┬──────────────────────────────┘ │ REST (HTTPS) + WebSocket (WSS) ┌──────────────▼──────────────────────────────┐ │ FastAPI (Render) │ │ REST Routes │ WebSocket Manager │ └───┬───────────┴──────────────┬──────────────┘ │ │ ┌───▼──────────┐ ┌─────────▼────────────────┐ │ PostgreSQL │ │ Redis │ │ (Neon.tech) │ │ Pomodoro State │ │ Users, Rooms│ │ Room Presence │ │ Goals, Notes│ │ Session Sync │ └──────────────┘ └──────────────────────────┘ │ ┌──────────▼────────────────────┐ │ Groq API (Open LLM) │ │ Study Plan Generator │ └───────────────────────────────┘

## 3.2 Tech Stack Decisions

| Layer | Technology | Why This Choice |
| --- | --- | --- |
| Frontend | React + Vite | Fastest dev experience; no SSR overhead needed for this app |
| Styling | Tailwind + shadcn/ui | Production-quality UI in hours, not days |
| State | Zustand | Lightweight, no Redux boilerplate; perfect for room/timer state |
| Backend | FastAPI (Python) | Team's primary stack; async-native; perfect for WebSockets |
| Database | PostgreSQL (Neon) | Free tier, serverless, instant setup, no config |
| Real-time | FastAPI WebSocket + Redis | Redis makes Pomodoro sync stateless and bulletproof across instances |
| AI | Groq API (Llama 3) | Free tier, ultra-fast inference, open model = FOSS-aligned |
| Deploy FE | Vercel | Zero-config React deployment, auto preview URLs |
| Deploy BE | Render | Free tier FastAPI hosting, WebSocket support |
| CI/CD | GitHub Actions | Lint + test + build on every push; shows engineering maturity |

# 4. Database Schema

PostgreSQL with SQLAlchemy ORM + Alembic migrations. All timestamps in UTC.

## users

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) | auto-generated |
| name | VARCHAR(100) | display name |
| email | VARCHAR(255) | unique, indexed |
| password_hash | TEXT | bcrypt |
| bio | TEXT | optional |
| timezone | VARCHAR(50) | e.g. Asia/Kolkata |
| avatar_url | TEXT | optional profile pic |
| streak_count | INTEGER | default 0, increments daily |
| created_at | TIMESTAMPTZ | UTC |

## study_rooms

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID (PK) |  |
| name | VARCHAR(100) |  |
| description | TEXT | optional |
| subject_tags | TEXT[] | e.g. ["DSA","Python"] |
| created_by | UUID (FK → users) |  |
| visibility | ENUM | public ¦ private |
| max_members | INTEGER | default 10 |
| created_at | TIMESTAMPTZ |  |

## room_members, goals, preferences, pomodoro_sessions, session_notes

| Table | Key Columns |
| --- | --- |
| room_members | id, room_id (FK), user_id (FK), joined_at |
| goals | id, user_id, title, completed (bool), deadline, created_at |
| preferences | id, user_id, subjects (TEXT[]), study_time (ENUM: morning/evening/night), style (ENUM: solo/group/mix) |
| pomodoro_sessions | id, room_id, duration_mins, status (active/paused/completed), started_at, ended_at |
| session_notes | id, user_id, session_id, note_text (one line), created_at |
| partner_matches | id, user_a_id, user_b_id, match_score (float), status (pending/accepted/declined), created_at |

# 5. API Design

## 5.1 REST Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/register | Create account |
| POST | /api/auth/login | Returns JWT in HttpOnly cookie |
| POST | /api/auth/logout | Clears cookie |
| GET | /api/rooms | List public rooms (paginated) |
| POST | /api/rooms | Create a room |
| GET | /api/rooms/{id} | Room details + current members |
| POST | /api/rooms/{id}/join | Join a room |
| POST | /api/rooms/{id}/leave | Leave a room |
| GET | /api/goals | My goals list |
| POST | /api/goals | Create goal |
| PATCH | /api/goals/{id} | Toggle complete / update |
| GET | /api/matches | My accountability partner suggestions |
| POST | /api/matches/{id}/accept | Accept a match |
| POST | /api/ai/study-plan | Generate AI study plan (Groq) |
| GET | /api/users/me | Current user profile |
| PATCH | /api/users/me/preferences | Update study preferences |

## 5.2 WebSocket Events

Endpoint: ws://api/ws/{room_id}?token={jwt}

| Direction | Event | Payload |
| --- | --- | --- |
| Client → Server | join_room | { room_id, user_id } |
| Client → Server | pomodoro_start | { duration: 25, room_id } |
| Client → Server | pomodoro_pause | { room_id } |
| Client → Server | pomodoro_reset | { room_id } |
| Client → Server | user_typing | { room_id, text } |
| Server → Client | room_state | { members: [], pomodoro: { status, remaining_secs } } |
| Server → Client | pomodoro_tick | { remaining_secs, status } — every 1s |
| Server → Client | pomodoro_done | { session_id } — triggers note prompt |
| Server → Client | member_joined | { user: { id, name, avatar } } |
| Server → Client | member_left | { user_id } |

Redis Pomodoro Sync Pattern When a user starts Pomodoro, FastAPI writes the timer state to Redis: HSET room:{id}:pomodoro status "active" start_time "1718000000" duration "1500". On each client tick, server reads from Redis, calculates remaining = duration - (now - start_time), and broadcasts via WebSocket. This makes the state survive server restarts and is consistent across all connected clients.

# 6. Repository Structure

openstudy/ ├── frontend/ │ ├── src/ │ │ ├── components/ │ │ │ ├── ui/ (shadcn components) │ │ │ ├── rooms/ (RoomCard, RoomList, RoomView) │ │ │ ├── pomodoro/ (PomodoroTimer, Controls) │ │ │ ├── goals/ (GoalItem, GoalForm) │ │ │ └── matching/ (PartnerCard, MatchList) │ │ ├── pages/ │ │ │ ├── Dashboard.jsx │ │ │ ├── Room.jsx │ │ │ ├── Goals.jsx │ │ │ ├── Matches.jsx │ │ │ └── AIPlanner.jsx │ │ ├── store/ (Zustand stores) │ │ ├── hooks/ (useWebSocket, usePomodoro) │ │ ├── api/ (axios client, endpoints) │ │ └── lib/ (utils, constants) │ ├── public/ │ ├── vite.config.js │ └── package.json ├── backend/ │ ├── app/ │ │ ├── main.py (FastAPI app, CORS, routers) │ │ ├── config.py (env vars) │ │ ├── database.py (SQLAlchemy engine) │ │ ├── models/ (SQLAlchemy models) │ │ ├── schemas/ (Pydantic request/response) │ │ ├── routers/ │ │ │ ├── auth.py │ │ │ ├── rooms.py │ │ │ ├── goals.py │ │ │ ├── matches.py │ │ │ └── ai.py │ │ ├── websocket/ │ │ │ ├── manager.py (ConnectionManager) │ │ │ └── pomodoro.py (Redis sync logic) │ │ └── services/ │ │ ├── auth.py (JWT, bcrypt) │ │ ├── matching.py (partner matching algo) │ │ └── groq.py (AI planner) │ ├── alembic/ (DB migrations) │ ├── tests/ │ ├── requirements.txt │ └── .env.example ├── .github/ │ └── workflows/ │ ├── frontend.yml │ └── backend.yml ├── docs/ │ ├── ARCHITECTURE.md │ └── API.md ├── README.md ├── LICENSE (MIT) └── docker-compose.yml (local dev)

# 7. 14-Day Build Plan

Each day has a clear deliverable. The goal is a working demo by Day 12, leaving 2 days for polish and submission prep.

| Day | Focus | Deliverable | Owner |
| --- | --- | --- | --- |
| 1 | Project Setup | Repo structure, env setup, DB schema, CI/CD skeletons | All members |
| 2 | Auth | Register/Login API + JWT + Frontend auth screens | M1 (FE) + M3 (BE) |
| 3 | Study Rooms | Room CRUD APIs + Room list/create UI | M1 (FE) + M3 (BE) |
| 4 | WebSocket Base | WS connection, join/leave events, live member list | M2 (FE) + M4 (BE) |
| 5 | Room View UI | Full room page: members panel, room info, join flow | M1 + M2 |
| 6 | Pomodoro Core | Redis Pomodoro sync, start/pause/reset events | M4 (BE) |
| 7 | Pomodoro UI | Synced timer UI, controls, visual feedback, session note prompt | M2 (FE) |
| 8 | Goals | Goal CRUD API + tracker UI + session notes | M1 (FE) + M3 (BE) |
| 9 | Partner Matching | Matching algorithm + suggestions API + match UI | M2 (FE) + M3 (BE) |
| 10 | AI Planner | Groq integration + study plan UI + prompt design | M1 (FE) + M4 (BE) |
| 11 | Dashboard | Unified dashboard: stats, streaks, active rooms, goals | M1 + M2 |
| 12 | Integration + Testing | End-to-end testing, bug fixes, mobile responsiveness | All members |
| 13 | Polish + Docs | UI polish, README, ARCHITECTURE.md, API.md, deploy | M4 (DevOps) + All |
| 14 | Demo Video + Submit | 5-min demo recording, final submission, code freeze | All members |

Mid-Way Checkpoint (June 19) By Day 7, you must have: working auth, room creation + joining, live member presence via WebSocket, and a synced Pomodoro timer. This is what the technical checkpoint will evaluate.

# 8. Demo Flow (5 Minutes)

Rehearse this script exactly. Every second of the demo should show something working, never a loading spinner.

| Time | Action | What Judges See |
| --- | --- | --- |
| 0:00 – 0:30 | Register + Login | Clean auth UI, instant token, redirect to dashboard |
| 0:30 – 1:00 | Create study room | Room created with subject tags, shareable link generated |
| 1:00 – 1:30 | Second tab joins | Live member list updates instantly — "Anmol joined" |
| 1:30 – 2:10 | Start Pomodoro | Both tabs show synced countdown — 24:59... 24:58... |
| 2:10 – 2:40 | Timer ends | Notification fires, note prompt appears: "What did you study?" |
| 2:40 – 3:10 | Goal tracking | Set a goal, complete it, streak counter increments |
| 3:10 – 3:40 | Partner matching | Show suggested accountability partner with match score |
| 3:40 – 4:20 | AI Study Planner | Type "Java exam in 10 days, 4 chapters left" → get daily plan |
| 4:20 – 4:50 | GitHub repo | Show commit history, README, MIT license, GH Actions passing |
| 4:50 – 5:00 | Architecture slide | One clean diagram — end on the system, not the UI |

Demo Pro Tips Use two browser windows side-by-side (not two tabs) to show the sync visually. Pre-seed the account with some goals and session history so the dashboard looks populated, not empty. Record in 1080p minimum. Add captions to the video.

# 9. Open Source Compliance

This is a FOSS hackathon. The judges will check your repo. Do not cut corners here.

| Required Checklist ✅ MIT License in repo root (LICENSE file) ✅ Meaningful commit history (daily commits) ✅ No closed-source paid APIs as primary engine ✅ README with setup instructions ✅ Architecture documentation ✅ Public repository (GitHub) ✅ 5-min demo video (YouTube/GDrive) | FOSS Stack Alignment 🟢 FastAPI — Apache 2.0 licensed 🟢 React — MIT licensed 🟢 PostgreSQL — PostgreSQL License 🟢 Redis — BSD licensed 🟢 Groq (Llama 3) — open model weights 🟢 shadcn/ui — MIT licensed 🟢 SQLAlchemy — MIT licensed |
| --- | --- |

## Commit Strategy

Judges will inspect git log. Each team member must commit daily under their own GitHub account. Suggested commit convention:

- feat: add Pomodoro sync via Redis

- fix: WebSocket reconnection on tab focus

- docs: update API reference for /rooms endpoint

- style: responsive mobile layout for room view

- test: add unit tests for matching algorithm

# 10. What Will Actually Win

Most teams will submit: a CRUD app with an OpenAI wrapper and a half-finished UI. Here's how OpenStudy beats them on every axis:

| Dimension | Average Team | OpenStudy |
| --- | --- | --- |
| Real-time | Polling every 5 seconds | True WebSocket sync with Redis |
| AI | ChatGPT wrapper, core feature | Groq enhancement, not a crutch |
| FOSS Alignment | MIT license, nothing else | Full open stack + FOSS-aligned LLM |
| Demo Quality | Screen recording, choppy | Scripted 5-min, two windows, pre-seeded data |
| Engineering | No CI/CD, single branch | GitHub Actions, migrations, structured repo |
| Documentation | Minimal README | README + ARCHITECTURE.md + API.md |
| Problem Fit | Generic productivity | Student-specific, college-adoptable |

"The biggest differentiator won't be the fanciest AI. It will be delivering a polished, open-source product that genuinely helps students stay consistent."